Risk Register Template

Sheet Name: Risk Register

| Risk ID | Risk Category | Risk Description | Impact | Probability | Risk Score | Mitigation Strategy | Contingency Plan | Risk Owner | Status | Target Resolution Date | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Impact Scale

- High = 3

- Medium = 2

- Low = 1

Probability Scale

- High = 3

- Medium = 2

- Low = 1

Risk Score Formula

Risk Score = Impact × Probability

Sample Entries

| Risk ID | Risk Category | Risk Description | Impact | Probability | Risk Score | Mitigation Strategy | Risk Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RISK-001 | AI Accuracy | AI incorrectly categorizes tickets | High | Medium | 6 | Train model using historical ticket data and validate accuracy regularly | AI Lead | Open |
| RISK-002 | Data Quality | Incomplete or inconsistent ticket data impacts AI performance | High | High | 9 | Implement data validation and cleansing processes | Data Team | Open |
| RISK-003 | Integration | Delays in integrating with ticketing platform APIs | Medium | Medium | 4 | Conduct early API assessment and testing | Technical Lead | In Progress |
| RISK-004 | User Adoption | Users may not trust AI recommendations | Medium | High | 6 | Provide training and explainable AI outputs | Product Owner | Open |
| RISK-005 | Security | Unauthorized access to sensitive ticket information | High | Medium | 6 | Implement RBAC, encryption, and audit logging | Security Team | Open |
| RISK-006 | SLA Prediction | AI fails to accurately predict SLA breaches | High | Medium | 6 | Monitor prediction performance and retrain models | AI Lead | Open |
| RISK-007 | Scope Creep | Additional AI features requested during development | Medium | High | 6 | Apply change management and prioritization process | Project Manager | Open |
| RISK-008 | Compliance | AI processing violates regulatory requirements | High | Low | 3 | Conduct compliance review and legal assessment | Compliance Officer | Open |

Status Values

- Open

- In Progress

- Mitigated

- Closed

- Accepted

Risk Categories

- Project

- Business

- Technical

- AI/ML

- Data

- Security

- Compliance

- Operational

- User Adoption

- Integration

- Infrastructure

Dashboard Metrics (Optional)

Track:

- Total Risks

- Open Risks

- High-Risk Items

- Risks by Category

- Risks by Owner

- Mitigated Risks

- Overdue Risks