User Acceptance Testing (UAT) Template

AI-Assisted Ticket Workflow System

Document Information

| Field | Details |
| --- | --- |
| Document Name | User Acceptance Testing (UAT) Document |
| Product/Project Name | AI-Assisted Ticket Workflow System |
| Prepared By |  |
| Reviewed By |  |
| Version |  |
| Date |  |
| Status | Draft / Review / Approved |

1. Introduction

Purpose

This document defines the User Acceptance Testing (UAT) approach, scenarios, test cases, and validation process for the AI-Assisted Ticket Workflow System.

The purpose of UAT is to:

- Validate business requirements

- Ensure solution readiness

- Confirm workflow functionality

- Validate AI-assisted operations

- Ensure stakeholder acceptance

- Identify business issues before production rollout

2. Project Overview

Solution Summary

The AI-Assisted Ticket Workflow System provides:

- AI-based ticket categorization

- SLA breach prediction

- Smart ticket routing

- Workflow automation

- Dashboard reporting

- Predictive analytics

- Automated notifications

3. UAT Objectives

| Objective ID | Objective |
| --- | --- |
| UAT-01 | Validate business workflows |
| UAT-02 | Validate AI-based functionalities |
| UAT-03 | Validate SLA monitoring |
| UAT-04 | Validate reporting dashboards |
| UAT-05 | Ensure operational readiness |
| UAT-06 | Validate automation workflows |

4. UAT Scope

In Scope

- Ticket creation workflows

- AI categorization

- SLA prediction

- Smart routing

- Escalation workflows

- Dashboard reporting

- Notification workflows

- User access validation

Out of Scope

- Infrastructure testing

- Performance testing

- Penetration testing

- Third-party vendor validation

5. UAT Stakeholders

| Role | Responsibility |
| --- | --- |
| Product Owner | UAT approval |
| Business Users | Workflow validation |
| Operations Team | SLA validation |
| QA Team | Defect tracking |
| Support Teams | Functional validation |
| Project Manager | UAT coordination |

6. UAT Entry Criteria

UAT can begin when:

- Development is completed

- SIT testing is completed

- Critical defects are resolved

- UAT environment is available

- Test data is prepared

- UAT scenarios are approved

7. UAT Exit Criteria

UAT is considered complete when:

- All critical scenarios are executed

- Critical defects are resolved

- Business approval received

- Acceptance criteria validated

- UAT sign-off completed

8. UAT Environment Details

| Environment Item | Details |
| --- | --- |
| UAT Environment URL |  |
| Application Version |  |
| Database Version |  |
| AI Model Version |  |
| Test Data Availability |  |
| Access Credentials |  |

9. UAT Test Execution Summary

| Test Scenario ID | Scenario Name | Status | Tested By | Execution Date |
| --- | --- | --- | --- | --- |

10. UAT Scenario Template

Scenario Information

| Field | Details |
| --- | --- |
| Scenario ID |  |
| Module |  |
| Scenario Name |  |
| Priority | High / Medium / Low |
| Tester Name |  |
| Execution Date |  |
| Status | Pass / Fail / Blocked |

Business Requirement

Reference the related business requirement.

Preconditions

List conditions required before execution.

Test Steps

| Step No | Action | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |
| 2 |  |  |  |  |

Defects Identified

| Defect ID | Description | Severity | Status |
| --- | --- | --- | --- |

Comments

Additional notes or observations.

11. Detailed UAT Scenarios

UAT Scenario 1 – AI Ticket Categorization

Scenario Information

| Field | Details |
| --- | --- |
| Scenario ID | UAT-001 |
| Module | AI Categorization |
| Priority | High |

Business Requirement

System should categorize tickets automatically using AI.

Preconditions

- AI categorization service is active

- Historical data model loaded

- User logged into ticketing system

Test Steps

| Step No | Action | Expected Result | Status |
| --- | --- | --- | --- |
| 1 | Create new incident ticket | Ticket created successfully |  |
| 2 | Enter issue description | Description saved |  |
| 3 | Submit ticket | AI analyzes ticket |  |
| 4 | View category assignment | Correct category predicted |  |
| 5 | Validate manual override | User can modify category |  |

Expected Outcome

AI categorizes tickets accurately and supports manual validation.

UAT Scenario 2 – SLA Prediction Validation

Scenario Information

| Field | Details |
| --- | --- |
| Scenario ID | UAT-002 |
| Module | SLA Prediction |
| Priority | High |

Business Requirement

System should predict SLA breach risks proactively.

Test Steps

| Step No | Action | Expected Result |
| --- | --- | --- |
| 1 | Create high-priority ticket | Ticket created |
| 2 | Allow ticket aging | SLA timer active |
| 3 | Observe SLA dashboard | Risk indicator displayed |
| 4 | Validate alert notification | Alert triggered |
| 5 | Validate escalation workflow | Escalation initiated |

Expected Outcome

High-risk incidents are identified before SLA breach occurs.

UAT Scenario 3 – Smart Ticket Routing

Scenario Information

| Field | Details |
| --- | --- |
| Scenario ID | UAT-003 |
| Module | Smart Routing |
| Priority | High |

Business Requirement

System should route tickets automatically to appropriate teams.

Test Steps

| Step No | Action | Expected Result |
| --- | --- | --- |
| 1 | Create infrastructure ticket | Ticket created |
| 2 | Submit incident | AI analyzes issue |
| 3 | Validate assignment | Correct support team assigned |
| 4 | Verify notification | Team receives notification |

UAT Scenario 4 – Workflow Automation

Scenario Information

| Field | Details |
| --- | --- |
| Scenario ID | UAT-004 |
| Module | Workflow Automation |
| Priority | High |

Business Requirement

Escalation and notification workflows should operate automatically.

Test Steps

| Step No | Action | Expected Result |
| --- | --- | --- |
| 1 | Trigger escalation condition | Workflow triggered |
| 2 | Validate escalation | Ticket escalated |
| 3 | Verify notifications | Notifications sent |
| 4 | Validate audit logs | Actions recorded |

UAT Scenario 5 – Dashboard Reporting

Scenario Information

| Field | Details |
| --- | --- |
| Scenario ID | UAT-005 |
| Module | Dashboard Reporting |
| Priority | Medium |

Business Requirement

Dashboards should provide real-time operational visibility.

Test Steps

| Step No | Action | Expected Result |
| --- | --- | --- |
| 1 | Open dashboard | Dashboard loads successfully |
| 2 | Validate KPI cards | Metrics displayed correctly |
| 3 | Apply filters | Data updates correctly |
| 4 | Validate charts | Visualizations load properly |
| 5 | Export report | Export successful |

UAT Scenario 6 – Notification Validation

Scenario Information

| Field | Details |
| --- | --- |
| Scenario ID | UAT-006 |
| Module | Notifications |
| Priority | Medium |

Business Requirement

System should send automated notifications during ticket lifecycle events.

Test Steps

| Step No | Action | Expected Result |
| --- | --- | --- |
| 1 | Create ticket | Notification triggered |
| 2 | Change ticket status | Status update sent |
| 3 | Resolve ticket | Closure notification sent |

UAT Scenario 7 – Role-Based Access Validation

Scenario Information

| Field | Details |
| --- | --- |
| Scenario ID | UAT-007 |
| Module | Security & Access |
| Priority | High |

Business Requirement

Users should only access authorized dashboards and workflows.

Test Steps

| Step No | Action | Expected Result |
| --- | --- | --- |
| 1 | Login as support agent | Operational dashboard accessible |
| 2 | Attempt executive dashboard access | Access denied |
| 3 | Login as manager | Executive dashboard accessible |

12. AI Validation Scenarios

| Scenario ID | AI Validation Scenario |
| --- | --- |
| AI-UAT-01 | AI categorization accuracy |
| AI-UAT-02 | SLA prediction accuracy |
| AI-UAT-03 | Recommendation relevance |
| AI-UAT-04 | False prediction validation |
| AI-UAT-05 | AI response timing |

13. UAT Defect Management

Defect Severity Classification

| Severity | Description |
| --- | --- |
| Critical | Business operations blocked |
| High | Major functionality impacted |
| Medium | Partial functionality issue |
| Low | Minor issue/cosmetic |

Defect Tracking Template

| Defect ID | Module | Description | Severity | Assigned To | Status |
| --- | --- | --- | --- | --- | --- |

14. UAT Risks & Challenges

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Incomplete test data | Invalid testing | Prepare UAT datasets |
| User availability | Delayed testing | UAT scheduling |
| AI prediction inconsistency | Failed validation | AI tuning |
| Environment instability | Testing delays | Environment monitoring |

15. UAT Reporting

Daily UAT Status Report

| Metric | Value |
| --- | --- |
| Total Scenarios |  |
| Executed Scenarios |  |
| Passed |  |
| Failed |  |
| Blocked |  |
| Open Defects |  |

16. UAT Sign-Off Template

Business Approval

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
|  | Product Owner |  |  |
|  | Operations Manager |  |  |
|  | Business User |  |  |
|  | QA Lead |  |  |

17. Go-Live Readiness Checklist

| Checklist Item | Status |
| --- | --- |
| UAT completed |  |
| Critical defects resolved |  |
| User training completed |  |
| Dashboards validated |  |
| AI predictions validated |  |
| Rollback plan prepared |  |
| Support team readiness confirmed |  |

18. Lessons Learned

Key Learnings

| Area | Observation |
| --- | --- |
| AI Validation |  |
| Workflow Automation |  |
| Reporting |  |
| User Adoption |  |

19. Recommendations

| Recommendation | Purpose |
| --- | --- |
| Continuous AI monitoring | Improve prediction quality |
| Regular dashboard reviews | Maintain KPI accuracy |
| User feedback sessions | Improve adoption |
| Periodic retraining | Improve AI performance |

20. Appendix

Glossary

| Term | Definition |
| --- | --- |
| UAT | User Acceptance Testing |
| SLA | Service Level Agreement |
| AI | Artificial Intelligence |
| KPI | Key Performance Indicator |
| SIT | System Integration Testing |

Reference Documents

- BRD

- PRD

- User Stories Document

- Sprint Planning Document

- Dashboard Reporting Document

- Automation Opportunities Document

- Solution Architecture Document