Risk Assessment Template

AI-Assisted Ticket Workflow System

Document Information

| Field | Details |
| --- | --- |
| Document Name | Risk Assessment Document |
| Product/Project Name | AI-Assisted Ticket Workflow System |
| Prepared By |  |
| Reviewed By |  |
| Version |  |
| Date |  |
| Status | Draft / Review / Approved |

1. Introduction

Purpose

This document identifies, analyses, evaluates, and tracks risks associated with the AI-Assisted Ticket Workflow System implementation and operations.

The purpose of this document is to:

- Identify potential project and operational risks

- Assess risk impact and probability

- Define mitigation strategies

- Reduce delivery and operational disruptions

- Improve governance and decision-making

- Ensure business continuity

- Support proactive risk management

2. Project Overview

Project Summary

The AI-Assisted Ticket Workflow System aims to modernize support operations using:

- AI-based ticket categorization

- SLA prediction

- Smart routing

- Workflow automation

- Dashboard reporting

- Predictive analytics

The implementation involves AI integration, workflow transformation, reporting modernization, and operational process automation.

3. Risk Management Objectives

| Objective ID | Objective |
| --- | --- |
| RM-01 | Identify project and operational risks |
| RM-02 | Reduce implementation disruptions |
| RM-03 | Improve AI reliability |
| RM-04 | Ensure operational continuity |
| RM-05 | Improve compliance and governance |
| RM-06 | Minimize SLA and business impact |

4. Risk Assessment Methodology

Risk Assessment Approach

The project follows a structured risk management lifecycle:

- Risk Identification

- Risk Analysis

- Risk Evaluation

- Risk Mitigation Planning

- Risk Monitoring

- Risk Reporting

5. Risk Classification

| Risk Category | Description |
| --- | --- |
| Technical Risk | System, integration, or infrastructure risks |
| AI/ML Risk | AI model performance and prediction risks |
| Operational Risk | Support workflow disruptions |
| Security Risk | Data protection and access risks |
| Compliance Risk | Regulatory and governance risks |
| Delivery Risk | Sprint/project delivery delays |
| Business Risk | Operational or business impact |
| User Adoption Risk | Change resistance and adoption challenges |

6. Risk Rating Matrix

Probability Scale

| Rating | Description |
| --- | --- |
| 1 | Very Low |
| 2 | Low |
| 3 | Medium |
| 4 | High |
| 5 | Very High |

Impact Scale

| Rating | Description |
| --- | --- |
| 1 | Negligible |
| 2 | Minor |
| 3 | Moderate |
| 4 | Major |
| 5 | Critical |

Risk Score Calculation

Risk Score = Probability × Impact

Risk Severity Matrix

| Score | Severity |
| --- | --- |
| 1 – 5 | Low |
| 6 – 10 | Medium |
| 11 – 15 | High |
| 16 – 25 | Critical |

7. Risk Register Template

| Risk ID | Risk Description | Category | Probability | Impact | Score | Severity | Owner | Mitigation Strategy | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

8. Detailed Risk Assessment

Risk 1 – Poor Historical Data Quality

Risk Information

| Field | Details |
| --- | --- |
| Risk ID | RISK-001 |
| Risk Category | AI/ML Risk |
| Risk Owner | AI Team |
| Status | Open |

Risk Description

Historical ticket data may contain incomplete, inconsistent, or inaccurate information impacting AI model training.

Business Impact

- Reduced AI accuracy

- Incorrect ticket categorization

- Poor SLA predictions

- Operational inefficiencies

Risk Analysis

| Parameter | Rating |
| --- | --- |
| Probability | 4 |
| Impact | 5 |
| Risk Score | 20 |
| Severity | Critical |

Mitigation Strategy

- Data cleansing activities

- Data normalization

- Historical dataset validation

- Continuous model retraining

Contingency Plan

Enable manual validation workflows until AI performance stabilizes.

Risk 2 – Incorrect AI Predictions

Risk Information

| Field | Details |
| --- | --- |
| Risk ID | RISK-002 |
| Risk Category | AI/ML Risk |
| Risk Owner | Product & AI Teams |

Risk Description

AI models may incorrectly categorize tickets or predict SLA risks inaccurately.

Potential Impact

- Wrong ticket assignments

- Delayed resolutions

- False escalations

- Reduced user trust

Risk Analysis

| Parameter | Rating |
| --- | --- |
| Probability | 3 |
| Impact | 5 |
| Risk Score | 15 |
| Severity | High |

Mitigation Strategy

- Human validation workflows

- AI confidence thresholds

- Continuous model optimization

- AI monitoring dashboards

Risk 3 – Integration Failures

Risk Information

| Field | Details |
| --- | --- |
| Risk ID | RISK-003 |
| Risk Category | Technical Risk |
| Risk Owner | IT Team |

Risk Description

Integration failures between ticketing systems, AI services, dashboards, and workflow engines may disrupt operations.

Risk Analysis

| Parameter | Rating |
| --- | --- |
| Probability | 3 |
| Impact | 4 |
| Risk Score | 12 |
| Severity | High |

Mitigation Strategy

- API validation testing

- Integration sandbox environments

- Retry mechanisms

- Fallback workflows

Risk 4 – User Adoption Resistance

Risk Information

| Field | Details |
| --- | --- |
| Risk ID | RISK-004 |
| Risk Category | User Adoption Risk |
| Risk Owner | Change Management Team |

Risk Description

Support teams may resist AI-driven workflow changes.

Business Impact

- Low adoption

- Reduced automation usage

- Process inconsistencies

Risk Analysis

| Parameter | Rating |
| --- | --- |
| Probability | 4 |
| Impact | 3 |
| Risk Score | 12 |
| Severity | High |

Mitigation Strategy

- User training programs

- Workshops and demos

- Feedback sessions

- Phased rollout approach

Risk 5 – SLA Monitoring Failure

Risk Information

| Field | Details |
| --- | --- |
| Risk ID | RISK-005 |
| Risk Category | Operational Risk |
| Risk Owner | Operations Team |

Risk Description

Failure in SLA monitoring workflows could result in missed escalations and SLA breaches.

Risk Analysis

| Parameter | Rating |
| --- | --- |
| Probability | 3 |
| Impact | 5 |
| Risk Score | 15 |
| Severity | High |

Mitigation Strategy

- SLA monitoring alerts

- Redundant monitoring systems

- Escalation testing

- Operational audits

Risk 6 – Dashboard Performance Issues

Risk Information

| Field | Details |
| --- | --- |
| Risk ID | RISK-006 |
| Risk Category | Technical Risk |
| Risk Owner | Reporting Team |

Risk Description

Real-time dashboards may experience latency or performance degradation during high ticket volumes.

Risk Analysis

| Parameter | Rating |
| --- | --- |
| Probability | 3 |
| Impact | 4 |
| Risk Score | 12 |
| Severity | High |

Mitigation Strategy

- Dashboard optimization

- Query performance tuning

- Scalable infrastructure

- Data caching mechanisms

Risk 7 – Security & Data Privacy Risks

Risk Information

| Field | Details |
| --- | --- |
| Risk ID | RISK-007 |
| Risk Category | Security Risk |
| Risk Owner | Security Team |

Risk Description

Unauthorized access to ticket and operational data may lead to security breaches.

Potential Impact

- Data leakage

- Compliance violations

- Operational disruption

- Reputation damage

Risk Analysis

| Parameter | Rating |
| --- | --- |
| Probability | 2 |
| Impact | 5 |
| Risk Score | 10 |
| Severity | Medium |

Mitigation Strategy

- Role-based access control

- Secure authentication

- Encryption standards

- Audit logging

- Security testing

Risk 8 – Project Delivery Delays

Risk Information

| Field | Details |
| --- | --- |
| Risk ID | RISK-008 |
| Risk Category | Delivery Risk |
| Risk Owner | Project Manager |

Risk Description

Delays in development, testing, or integrations may impact project timelines.

Risk Analysis

| Parameter | Rating |
| --- | --- |
| Probability | 4 |
| Impact | 4 |
| Risk Score | 16 |
| Severity | Critical |

Mitigation Strategy

- Agile sprint governance

- Early dependency identification

- Capacity planning

- Incremental delivery approach

9. AI-Specific Risk Assessment

| AI Risk | Description | Mitigation |
| --- | --- | --- |
| Model Drift | AI accuracy decreases over time | Model retraining |
| Bias in Predictions | Inconsistent recommendations | Bias validation |
| Over-Reliance on AI | Reduced human oversight | Human approval workflows |
| Low Explainability | AI decisions difficult to understand | Explainable AI models |

10. Operational Risk Assessment

| Operational Risk | Impact | Mitigation |
| --- | --- | --- |
| Ticket backlog spikes | SLA risks | Auto-scaling workflows |
| Workflow failures | Operational disruption | Fallback mechanisms |
| Escalation delays | Customer dissatisfaction | Automated escalation monitoring |

11. Compliance & Governance Risks

| Compliance Risk | Mitigation |
| --- | --- |
| Audit failures | Audit logging |
| Access violations | RBAC implementation |
| Data retention issues | Retention policies |
| Regulatory non-compliance | Compliance reviews |

12. Risk Monitoring Strategy

Monitoring Activities

| Activity | Frequency |
| --- | --- |
| Risk Review Meetings | Weekly |
| AI Accuracy Monitoring | Daily |
| Dashboard Monitoring | Real-Time |
| Security Monitoring | Continuous |
| SLA Monitoring Audits | Weekly |

13. Risk Escalation Matrix

| Severity | Escalation Owner |
| --- | --- |
| Low | Team Lead |
| Medium | Project Manager |
| High | Product Owner |
| Critical | Steering Committee |

14. Risk Response Strategy

| Response Type | Description |
| --- | --- |
| Avoid | Eliminate the risk |
| Mitigate | Reduce impact/probability |
| Transfer | Shift responsibility |
| Accept | Monitor without action |

15. Business Continuity Planning

Continuity Measures

- Manual fallback workflows

- Backup dashboard systems

- AI rollback mechanisms

- Disaster recovery procedures

- Data backup strategies

16. Success Metrics

| KPI | Target |
| --- | --- |
| Reduced critical risks | 80% |
| SLA compliance improvement | 30% |
| AI prediction accuracy | 90%+ |
| Reduced operational disruptions | 50% |

17. Approval Sign-Off

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
|  | Product Owner |  |  |
|  | Project Manager |  |  |
|  | Operations Manager |  |  |
|  | Security Lead |  |  |
|  | AI Lead |  |  |

Appendix

Glossary

| Term | Definition |
| --- | --- |
| AI | Artificial Intelligence |
| SLA | Service Level Agreement |
| Risk Score | Probability × Impact |
| RBAC | Role-Based Access Control |
| MTTR | Mean Time to Resolution |

Reference Documents

- BRD

- PRD

- User Stories Document

- AI Use Cases Document

- Automation Opportunities Document

- Dashboard Reporting Document

- Solution Architecture Document